RMMM (Risk Mitigation, Monitoring, and Management) Plan

Intelligent Crop Disease Prediction System

Step 1: Forming a Risk Table

A risk table provides a simple technique for risk projection. It identifies risks by ID, description, category, probability, impact severity, and RMMM reference. Categories used: DE=Development Environment, BU=Business Impact, TE=Technology to be Built, PD=Process Definition.

| Risk ID | Risk | Category | Probability (%) | Impact (1–4) | RMMM |
| --- | --- | --- | --- | --- | --- |
| R01 | Errors in Multiple Language Translation | TE | 60% | 2 (Critical) | Language Validation & Fallback |
| R02 | Incorrect Disease Prediction by AI Model | TE | 45% | 3 (Marginal) | Model Training & Validation |
| R03 | Image Upload Failure or Poor Image Quality | DE | 50% | 2 (Critical) | Input Validation & Error Handling |
| R04 | Unauthorized User Access | BU | 30% | 4 (Critical) | Authentication & Security Controls |
| R05 | User Input Errors (Registration/Login) | PD | 35% | 2 (Negligible) | Input Validation & UI Improvements |

Step 2: Sorted Risk Table (Descending by Probability)

Risks are sorted in descending order based on probability of occurrence.

| Risk ID | Risk | Category | Probability (%) | Impact (1–4) | RMMM |
| --- | --- | --- | --- | --- | --- |
| R01 | Errors in Multiple Language Translation | TE | 60% | 2 | Language Validation & Fallback |
| R03 | Image Upload Failure or Poor Image Quality | DE | 50% | 2 | Input Validation & Error Handling |
| R02 | Incorrect Disease Prediction by AI Model | TE | 45% | 3 | Model Training & Validation |
| R05 | User Input Errors (Registration/Login) | PD | 35% | 2 | Input Validation & UI Improvements |
| R04 | Unauthorized User Access | BU | 30% | 4 | Authentication & Security Controls |

Step 3: Risk Information Sheets (RIS)

| Risk Information Sheet — R01 ¦ TE Risk ¦ Probability: 60% ¦ Impact 2 (Critical) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Risk ID: R01 | Date: 2026-04-19 |  | Probability: 60% | Impact: 2 (Critical) |
| Description: |  | Errors in multilingual translation (English, Telugu, Hindi) may lead to incorrect or missing disease solutions, causing confusion for users.. |  |  |
| Refinement & Context: |  | - Missing translation keys in language dictionary - Incorrect mapping of disease names to solutions - UI rendering issues for regional languages - Encoding problems (Unicode issues) |  |  |
| Mitigation & Monitoring: |  | - Validate all translations manually - Maintain consistent key-value mapping - Implement default fallback language (English) - Test UI in all supported languages. |  |  |
| Contingency Plan & Management: |  | - Switch system to English if translation fails - Update translation data immediately - Allow users to report language errors - Deploy quick fixes for issues |  |  |
| Trigger: |  | Incorrect or missing text displayed OR user complaints |  |  |
| Status / Assigned To: |  | Status: Monitoring ¦ Assigned To: Frontend Developer ¦ Originator: Development Team |  |  |

| Risk Information Sheet — R02 ¦ TE Risk ¦ Probability: 45% ¦ Impact: 3 (Marginal) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Risk ID: R02 | Date: 2026-04-19 |  | Probability: 45% | Impact: 3 (Marginal) |
| Description: |  | AI model may give incorrect disease prediction due to limited dataset or poor training. |  |  |
| Refinement & Context: |  | - Insufficient training data - Overfitting or underfitting - Poor image quality input |  |  |
| Mitigation & Monitoring: |  | - Use large and diverse dataset - Regular model evaluation - Improve preprocessing techniques |  |  |
| Contingency Plan & Management: |  | - Allow manual verification - Retrain model periodically. |  |  |
| Trigger: |  | Low prediction accuracy |  |  |
| Status / Assigned To: |  | Status: In-Progress ¦ Assigned To: ML Engineer ¦ Originator: AI Development Team |  |  |

| Risk Information Sheet — R03 ¦ DE Risk ¦ Probability: 50% ¦ Impact: 2 (Critical) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Risk ID: R03 | Date: 2026-04-19 |  | Probability: 50% | Impact: 2 (Critical) |
| Description: |  | Failure in image upload or poor image quality affecting prediction accuracy. |  |  |
| Refinement & Context: |  | - Unsupported file formats - Low resolution images - Network upload issues |  |  |
| Mitigation & Monitoring: |  | - Restrict file formats (JPG/PNG) - Add image quality validation - Show upload error messages |  |  |
| Contingency Plan & Management: |  | - Ask user to re-upload image - Provide sample image guidelines |  |  |
| Trigger: |  | Upload failure or invalid file |  |  |
| Status / Assigned To: |  | Status: Active ¦ Assigned To: Backend Developer ¦ Originator: System Integration Team |  |  |

| Risk Information Sheet — R04 ¦ BU Risk ¦ Probability: 30% ¦ Impact: 4 (Critical) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Risk ID: R04 | Date: 2026-04-19 |  | Probability: 30% | Impact: 4 (Critical) |
| Description: |  | Unauthorized access to system due to weak authentication. |  |  |
| Refinement & Context: |  | - Weak password handling - SQL injection risk - Session hijacking |  |  |
| Mitigation & Monitoring: |  | - Implement secure login system - Use session management - Encrypt passwords |  |  |
| Contingency Plan & Management: |  | - Reset user credentials - Block suspicious users |  |  |
| Trigger: |  | Unauthorized login detected. |  |  |
| Status / Assigned To: |  | Status: Proactive ¦ Assigned To: Security Engineer ¦ Originator: Security Team |  |  |

| Risk Information Sheet — R05 ¦ PD Risk ¦ Probability: 35% ¦ Impact: 2 (Negligible) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Risk ID: R05 | Date: 2026-04-19 |  | Probability: 35% | Impact: 2 (Negligible) |
| Description: |  | User input errors during registration or login. |  |  |
| Refinement & Context: |  | - Invalid email format - Missing fields - Duplicate entries |  |  |
| Mitigation & Monitoring: |  | - Add input validation - Use required fields - Provide error messages |  |  |
| Contingency Plan & Management: |  | - Allow profile editing - Provide reset options. |  |  |
| Trigger: |  | Frequent validation errors |  |  |
| Status / Assigned To: |  | Status: Routine ¦ Assigned To: Frontend Developer ¦ Originator: UI/UX Team |  |  |